I prefer to do the testing on each milestone.

On admin:

User management:

Register as user and check user tracking and user management section which info we need to track on admin and which we have tracked (check the function)-- Working fine

Auction: please create auction post form to post auction admin and create auction and check it’s function (we can use same form for admin and user).--Working fine

Ads approval:

Please post test ad and check approval functionality.  Working fine

Category:

Add category , sub category and sub category of subcategory and check the functionality.   Working fine

Ad Management:

Please post test ad and check the functionality.   (Working fine)

Analytics:

I prefer to configure google analytics  (NOT CONFIGURE)

Transaction & sales report we have to test after e-wallt configuration.

Delivery management and purchase verification we have to test after some sales has been made.

For the stock:

When user post any ad they have to mention how many of piece of items they have the based on that stock will display. (which stocK has highest)- Done

Offer/discount:

Please post offer/discount and check which info we need to track and which we have tracked successfully. Done

Email subscriber:

In email subscriber list we have to track email which user subscribe form on homepage.  (Not implemented)

Support management:

When I click on  support management it redirect to error page.
Now it working fine like a check , when adding ticket by client , do we need to create a ticket or chat

Lost & Found:

Need form to post lost and found ad. Lost and found currently had in coustmer page,  Need to add in admin and super admin as a list

Online community management:

We need to track user info who register on online community only to participate to discuss community. And to edit/add/delete on online community better to make live editable from admin panel. Not yet developed

Happy customers/testimonials

Need form to post happy customer info: I will prepare and send it to you.Not yet developed

News or announcement:

Need form to post news/announcements. I will prepare form and send it to you.Not yet developed

Contact us:

Add/edit/delete option on contact us: Not yet developed

About Us,Terms & ConditionsPrivacy Policy 
Need form to post about us, Tos and privacy policy. Not yet developed ( view ready, create need to add)

Profile setting:

Need add/edit/delete option on profile setting  Everthing  Except Edit